NEXT SUPERVISION
DEVELOPMENT STATUS

Intent-Aware Logic-Constrained Marketing Decision Support

Prepared for supervisor discussion  |  5 October 2026

Bottom line: the core research prototype, safeguards, baselines, feasibility filtering and technical rerun are developed. The project is not yet ready to be called fully complete because human-reliance study evidence and a clean final source freeze remain unresolved.

## Meeting objective

Confirm that the implemented action-level research scope is acceptable, confirm that the independent-review record is sufficient, confirm the frozen validation-derived selective policy, and obtain the official ethics/participant-study reference before finalising Chapters 3–5.

# 1. Executive status

| Area | Current position | Status |
| --- | --- | --- |
| Core prototype | CampaignNet–ActionNet evidence, intent handling, safeguards, calibrated confidence, explanation and human-review workflow are implemented. | COMPLETE |
| Benchmark and action sets | 125 audited cases; acceptable, conditional and unacceptable action sets pass partition checks under the approved structured review protocol. | COMPLETE |
| Safeguards | 14 rules classified: 6 hard exclusions and 8 soft score adjustments; feasibility filter and reachable no-safe state implemented. | COMPLETE |
| Technical evaluation | Baselines, ablations and three-seed confirmatory rerun generated; 44 backend tests and frontend build passed. | COMPLETE |
| Independent review | Independent review was completed by Sherlynn Poh, an independent marketing reviewer who holds a Bachelor's degree in Marketing. A dated confirmation should be retained with the thesis evidence. | COMPLETE |
| Selective decision policy | Validation-only thresholds now provide 36.84% validation coverage and 47.37% held-out test coverage while preserving zero observed automatic conflicts. | COMPLETE |
| Human reliance evaluation | Interface and measures are specified; participant metrics are not yet complete and the official approval reference is not recorded. | NOT COMPLETE |
| Final reproducibility freeze | Latest rerun exists, but the working tree has 92 modified or untracked entries and the existing v3 tag predates the changes. | NOT COMPLETE |

## What I can accurately claim now

The proposed method reduced the observed logical-conflict rate from 10.53% for the unconstrained AI comparator to 0% on the 19-case held-out test partition.

The full method achieved 82.46% accuracy and Macro F1 of 0.8279 in the current three-seed technical evaluation.

The unconstrained AI achieved higher accuracy and Macro F1, so the contribution is safer, traceable decision support—not superior predictive performance.

These are small-sample technical results, not proof of campaign business success or population-level effectiveness.

## What I must not claim yet

That the reviewer is a domain expert or that signed evidence exists until her dated confirmation has been retained.

That the observed 47.37% held-out coverage generalises beyond the current 19-case test partition.

That explanations improve human reliance; no completed participant-study evidence is recorded.

That the current source is a final frozen release; it is not yet clean or newly tagged.

# 2. Development status against the individual analysis

| Analysis item | Expected design | Developed/evidence | Remaining action | Status |
| --- | --- | --- | --- | --- |
| Recommendation unit | Action recommendation: Increase, Maintain, Reduce or Investigate. | Internally consistent in code, benchmark and evaluation. | Analysis proposed a channel-first unit. Obtain explicit scope confirmation for the action-level unit. | DECISION NEEDED |
| Decision Benchmark Package | 125 cases with intent, performance evidence, reference action and action sets. | Core benchmark and 70:15:15 chronological split exist. | Original source does not provide complete business size, maturity, budget and operational-constraint fields for every case; document this limitation. | PARTIAL |
| Reference action sets | Acceptable, conditionally acceptable and unacceptable sets. | 125 valid, non-overlapping four-action partitions. | Independent review is complete; retain Sherlynn Poh's dated confirmation and record any disagreements or corrections. | COMPLETE |
| Business intent | Survival, Retention and Growth; intent used by ActionNet and safeguards. | Three intents are implemented. | Mixed intent is not modelled; unresolved mixed objectives are routed to manager review. | PARTIAL |
| Safeguard audit | 14-rule register with rationale, weight, priority and hard/soft classification. | 6 hard and 8 soft rules documented and used. | Retain the independent review record and any documented corrections before the final freeze. | COMPLETE |
| Missing-data safety | Missing evidence must not be treated as safe. | Evidence sufficiency and missing-budget escalation are implemented. | Retain tests and report wording showing unknown is not converted to zero/safe. | COMPLETE |
| Deterministic baselines | Intent-only and weighted deterministic comparators. | Both implemented and rerun. | Keep canonical action order and parity controls identical across exports and metrics. | COMPLETE |
| Unconstrained AI | Learned predictor without logic constraints. | Implemented as the without-rules comparator; CampaignNet-only, ActionNet-only and fused branch ablations also exist. | Add a concise error taxonomy for its unsafe/conflicting recommendations. | COMPLETE |
| Logic-constrained method | Hard feasibility removal plus soft score adjustment; original and final decisions traceable. | Hard-rejected and feasible actions, traces and no-safe outcome are persisted. | Explain that Investigate is a manual-review fallback, not an executable marketing action. | COMPLETE |
| Calibration | Validation-only temperature scaling and descriptive calibration metrics. | Implemented; temperatures and five-bin ECE are recorded. | Validation has no Increase cases; retain profile-specific, small-sample qualification and do not claim class-wide calibration. | PARTIAL |
| Selective review | Recommend, Check Advised, Human Review Required and No Safe. | All four states are reachable. The frozen policy yields 36.84% validation coverage and 47.37% held-out test coverage. | Keep the 0.35 confidence and 0.02 margin thresholds frozen and report the small-sample coverage, accepted accuracy and conflict rate. | COMPLETE |
| Faithful explanation | Driver–Implication–Action–Caveat with intent metadata and rule traces. | Structured explanation generation is implemented. | Complete formal faithfulness checks: source-fact support, triggered-rule consistency, perturbation and unused-variable audit. | PARTIAL |
| Human reliance | Measure acceptance/rejection, willingness to act and appropriate reliance. | Study design and UI support exist. | Participant study, ethics reference, clustered analysis and results are not yet complete. | NOT COMPLETE |
| Reproducibility | Hashes, run IDs, environment, seeds and source version. | Run metadata and hashes exist for R002. | Clean repository, commit intended files, create a new tag and rerun from that exact tag. | PARTIAL |

# 3. Required next-meeting deliverables

The individual analysis explicitly asks for five items at the next supervision meeting. Their current status is:

| Required item | Current evidence | Meeting position | Status |
| --- | --- | --- | --- |
| Complete 14-item safeguard register | outputs/supervision_evidence/safeguard_register.csv | Bring the register and explain the 6 hard / 8 soft classification. | COMPLETE |
| At least 30 cases with reference action sets | outputs/supervision_evidence/action_set_review_approved_protocol.csv | 125 cases are available and pass set-partition validation. | COMPLETE |
| Independent reviewer results | Manifest: independent_review_complete = true; reviewer: Sherlynn Poh; qualification: Bachelor's degree in Marketing | Bring the independent review record and retain a dated signature or email confirmation. | COMPLETE |
| First comparison: intent-only, weighted deterministic, unconstrained AI | outputs/supervision_evidence/baseline_comparison.csv and confirmatory metrics.csv | Present the comparison and its limitations. | COMPLETE |
| At least 10 correctly blocked AI cases | outputs/supervision_evidence/safeguard_intervention_audit.csv | All 13 interventions satisfy the frozen action-set criterion. The unconstrained action is unacceptable and the constrained outcome is acceptable or conditional; valid no-safe outcomes retain Investigate as a manual fallback. Exact primary-label agreement is 0 of 13 and is reported separately. | COMPLETE |

## Current technical results for discussion

| Configuration | Accuracy | Macro F1 | Logical conflict | ECE |
| --- | --- | --- | --- | --- |
| Intent-only deterministic | 0.6842 | 0.5938 | 0.1053 | 0.3158 |
| Weighted deterministic | 0.5789 | 0.5071 | 0.1053 | 0.0620 |
| Unconstrained AI (without rules) | 0.9298 | 0.9308 | 0.1053 | 0.6482 |
| Full proposed method | 0.8246 | 0.8279 | 0.0000 | 0.5187 |

Interpretation: the logic-constrained method trades some predictive performance for zero observed logical conflicts. Calibration remains weak and profile-specific; these values must be presented as descriptive evidence from a 19-case held-out partition.

## Selective-policy outcome

| State | Held-out count | Meaning |
| --- | --- | --- |
| Recommend | 9 | Nine held-out cases met the frozen automatic-recommendation thresholds. |
| Check Advised | 1 | Recommendation shown with a caution/check prompt. |
| Human Review Required | 8 | Manager judgment required before action. |
| No Safe Recommendation | 1 | All executable actions rejected; Investigate is a manual fallback. |

# 4. What to tell the supervisor

## Suggested two-minute update

Sir, I followed the development sequence in the individual analysis. I now have a 125-case benchmark with structured acceptable, conditional and unacceptable action sets; a complete 14-rule safeguard register; intent-only, weighted deterministic and unconstrained AI comparators; and the full logic-constrained method. Six safeguards operate as hard feasibility exclusions and eight remain soft score adjustments. The system records hard-rejected and feasible actions and can reach a genuine No Safe Recommendation state.

The latest technical rerun used the chronological 87/19/19 split and three seeds. The full method achieved 82.46% accuracy and Macro F1 of 0.8279, while reducing the observed logical-conflict rate to zero. The unconstrained AI was more accurate, so I am not claiming predictive superiority; the contribution is constraint compliance, traceability and safer review routing.

The independent review has now been completed by Sherlynn Poh, who holds a Bachelor's degree in Marketing and was not involved in the system design, implementation or original annotation. The validation-derived selective policy is also implemented: it provides 36.84% validation coverage and 47.37% held-out test coverage with no observed automatic conflicts. Two decisions remain. First, the implemented recommendation unit is an operational action—Increase, Maintain, Reduce or Investigate—rather than a primary channel. Second, the human-reliance study and official approval reference are not yet recorded. I would like to confirm how these should be resolved before I freeze the final code and update Chapters 3 to 5.

## Questions requiring an explicit answer

Is the action-level recommendation unit (Increase, Maintain, Reduce or Investigate) approved as the final project scope, or must the system be changed to recommend a primary channel and configuration?

Is the independent-review evidence format sufficient if I include Sherlynn Poh's qualification, scope, review procedure, disagreements or corrections, and dated confirmation in the appendix?

May I report the frozen policy's 36.84% validation coverage and 47.37% held-out test coverage as descriptive small-sample evidence, without claiming population-level coverage?

May mixed-intent cases remain outside the model and be routed to human review, or must a multi-intent policy be implemented?

What exact TAR UMT approval/exemption reference, date and appendix evidence should be inserted before participant results are reported?

## Points to volunteer without being asked

The unconstrained AI currently performs better on accuracy, so the thesis should frame the trade-off transparently.

The calibration validation subset has no Increase cases; all calibration claims are aggregate and profile-specific.

Thirteen interventions satisfy the frozen action-set correctness criterion. Exact primary-label agreement remains zero and is reported only as a stricter secondary diagnostic.

The latest code is not yet a final source freeze; a new commit/tag and rerun will follow only after the above decisions.

# 5. Remaining work in recommended order

| Order | Task | Required output | Gate |
| --- | --- | --- | --- |
| 1 | Obtain recommendation-unit scope decision | Record whether the action-level recommendation unit is approved as the final project scope. | Before code/report changes |
| 2 | File review documentation | Insert the actual review date and retain Sherlynn Poh's signed form or email confirmation, including the review scope, procedure, disagreements, corrections and adjudication. | Research validity gate |
| 3 | Preserve selective policy | Keep the validation-derived 0.35 confidence and 0.02 margin thresholds frozen; retain the case audit and report validation and held-out outcomes separately. | Technical evidence control |
| 4 | Complete faithfulness audit | Check that every explanation statement is supported by case input/model evidence and triggered safeguards; add perturbation and unused-variable checks. | Before final evaluation |
| 5 | Complete ethics and reliance study | Insert the official approval/exemption reference and conduct/report participant evaluation only within the approved scope. | Human-study gate |
| 6 | Update thesis and figures | Align Chapters 3–5, diagrams, algorithms, screenshots and terminology with the final implementation and decisions. | Documentation |
| 7 | Create final freeze | Remove temporary files, review changes, run tests/build, commit, tag a new freeze and rerun all experiments from that exact tag. | Final reproducibility gate |
| 8 | Package final evidence | Export metrics, reliability table, risk–coverage curve, failure cases, hashes, environment capture and the evidence manifest. | Submission evidence |

## Definition of complete

The development can be described as complete only when the final scope is approved, review provenance is defensible, the selective-policy evidence is reported with its small-sample limitation, participant/ethics evidence is properly recorded, the thesis matches the as-built system, and a clean tagged rerun reproduces the submitted results.

# 6. Evidence to bring to the meeting

| Item | Repository location | Purpose |
| --- | --- | --- |
| Safeguard register | outputs/supervision_evidence/safeguard_register.csv | 14 rules; hard/soft classification and rationale |
| Action-set review | outputs/supervision_evidence/action_set_review_approved_protocol.csv | 125 acceptable/conditional/unacceptable partitions |
| Intervention audit | outputs/supervision_evidence/safeguard_intervention_audit.csv | Original action, exclusions, constrained outcome, set-based correctness and exact primary-label agreement |
| Selective-policy summary | outputs/supervision_evidence/selective_policy_summary.csv | Coverage and review-state counts |
| Baseline comparison | outputs/supervision_evidence/baseline_comparison.csv | Requested deterministic and unconstrained comparisons |
| Confirmatory metrics | outputs/confirmatory_evaluation/metrics.csv | Baselines, branch ablations, proposed method and ablations |
| Run metadata | outputs/confirmatory_evaluation/run_metadata.json | Run ID, split, seeds, hashes, versions and calibration status |
| Evidence manifest | outputs/supervision_evidence/evidence_manifest.json | Completion flags, limitations and provenance |
| Independent review record | outputs/supervision_evidence/independent_review_record.md | Reviewer identity, qualification, independence, scope and confirmation fields |

## Evidence integrity note

The evidence package records Sherlynn Poh as the independent marketing reviewer. She holds a Bachelor's degree in Marketing and should not be described as a domain expert unless additional qualifications support that term. Her actual review date and signed or email confirmation must be retained with the thesis evidence.

# 7. Concise meeting checklist

Open the five next-meeting evidence files before the discussion.

Lead with the completed benchmark, safeguard register and baseline rerun.

Report validation and held-out selective coverage together with the performance–safety trade-off.

Ask for a decision on the final recommendation unit.

Record the supervisor’s exact wording and approval decisions immediately after the meeting.

Do not create the final source-freeze tag until those decisions are reflected in code and report.